| Date | 10/04/2026 | Coordinator | Aun G, Priyadarshini, Padhmavathi |
| --- | --- | --- | --- |
| Start Time | 4 PM | Scribe | Eashwara Prasadh R |
| Duration | 1 Hour | Venue | Virtual (Online Meet) |
| Attendees | Hari Sir, Priyadarshini, Nareesh, Eashwara Prasadh R, Team | Client | Nutech |

Meeting Objectives

| S.No | Objective |
| --- | --- |
| 1 | Continuation review of NutechLM — discuss multi-document summarization and follow-up question generation improvements. |
| 2 | New discussion: Outlook OCR-based email agent — email segregation, auto-reply, quotation fetch, and PDF generation. |
| 3 | Align on pending deliverables and confirm readiness for Monday review meeting (April 13, 2026). |

Points Discussed

▶  Discussion 1: NutechLM — Curriculum & Feature Improvements  (with Nareesh & Eashwar)

| S.No | Topic | Description |
| --- | --- | --- |
| 1 | Multi-Document Summarization | - Current behaviour: When a user uploads multiple files (e.g., 3 folders/documents), the app summarizes each document individually and independently. - Required behaviour: The app should read all uploaded documents together, then generate a single consolidated summary that combines insights across all files. - This ensures holistic understanding rather than isolated per-document outputs. - Fine-tuning of the summarization pipeline is also required to improve output quality. |
| 2 | Deep Question Answering from PDFs | - The application should support deep, detailed question answering directly from the uploaded PDF content. - Users should be able to ask complex, in-depth questions and receive answers grounded in the source document. - The model needs to be evaluated and improved from the user's perspective — ensuring thorough and accurate responses even for nuanced queries. |
| 3 | Suggested Follow-Up Questions | - Inspiration from Notebook LM: when a user asks a question, the system generates 3 suggested follow-up questions. - Requirement: Implement the same feature in NutechLM — after each response, the system should automatically generate 3 relevant follow-up questions. - Users should be able to click any of the 3 suggested questions to continue the conversation. - This feature improves discoverability and encourages deeper engagement with the document content. |

▶  Discussion 2: Outlook OCR — Email Agent & Quotation Automation  (New Discussion)

| S.No | Topic | Description |
| --- | --- | --- |
| 1 | Email Inbox Segregation | - Client has a large volume of incoming emails in Outlook which need to be organised automatically. - Requirement: Build an AI-based email segregation system that classifies incoming emails into categories such as: Personal, Social, Quotation, Marketing, Promotions, Sales, and others. - Each category should be displayed in a separate, clearly labelled section or folder. - Current status: Segregation module is complete and deployed. |
| 2 | AI Email Auto-Reply Agent | - An AI agent is required that reads the body of each incoming email and automatically composes and sends a relevant reply. - For quotation-related emails: the agent must search the internal database, retrieve the relevant quotation, generate a PDF, and attach/send it in the reply. - The agent should act fully autonomously — no manual intervention required for routine replies. - Current status: Deployment of the agent is done. The auto-reply with quotation generation (replace/fill logic) is pending — this is the remaining piece to be completed. |
| 3 | Quotation Dashboard | - A dedicated dashboard is required where all quotation-related email interactions can be monitored. - The dashboard should display: incoming quotation requests, auto-generated PDF quotations, reply status, and any exceptions requiring manual review. - This provides full visibility and control over the automated quotation workflow. |
| 4 | Current Progress & Pending Work | - Completed: Email segregation by category, agent deployment. - Pending: Auto-reply with quotation fetch from database + PDF generation (the 'replace' logic where the agent fills in and sends the quotation). - Next review is scheduled for Monday, April 13, 2026 — all pending items to be demonstrated at that meeting. |

Decisions

▶  NutechLM Decisions

| S.No | Decision |
| --- | --- |
| 1. | NutechLM to be updated to support multi-document summarization — all uploaded files to be read together and a single consolidated summary produced. |
| 2. | Deep question answering from PDF content to be enhanced — responses must be thorough, accurate, and grounded in source material. |
| 3. | Suggested follow-up question feature to be implemented — system generates 3 clickable follow-up questions after each response, inspired by Notebook LM. |
| 4. | Fine-tuning of the summarization and QA pipeline to be carried out to improve overall output quality. |

▶  Outlook OCR Decisions

| S.No | Decision |
| --- | --- |
| 1. | Email segregation by category (Personal, Social, Quotation, Marketing, Promotions, Sales) — confirmed complete. |
| 2. | AI auto-reply agent deployment — confirmed complete. |
| 3. | Pending: Agent to be updated to fetch quotation from database, generate PDF, and auto-reply to customer emails with the quotation attached. |
| 4. | A dedicated Quotation Dashboard to be built for monitoring email interactions, generated PDFs, and reply status. |
| 5. | All pending items (auto-reply with quotation + dashboard) to be completed and demonstrated at the Monday, April 13, 2026 review meeting. |

Project Timeline

| S.No | Project | Action / Milestone | Target Date | Status |
| --- | --- | --- | --- | --- |
| 1 | Email Segregation | Classify inbox by category (Personal, Social, Quotation, etc.) | 07/04/2026 | Completed |
| 2 | Email Agent Deployment | AI agent deployed to read and process inbox | 07/04/2026 | Completed |
| 3 | Auto-Reply with Quotation PDF | Agent fetches quotation from DB, generates PDF, sends reply | 13/04/2026 | Pending |
| 4 | Quotation Dashboard | Dashboard to monitor quotation requests, PDFs, reply status | 13/04/2026 | Pending |
| 5 | Multi-Document Summarization | Consolidated summary across all uploaded documents | 13/04/2026 | Pending |
| 6 | Deep Q&A from PDF | Enhanced deep question answering from source documents | 13/04/2026 | Pending |
| 7 | Suggested Follow-Up Questions | 3 clickable follow-up questions generated after each response | 13/04/2026 | Pending |
| 8 | Pipeline Fine-Tuning | Improve summarization and QA output quality | 13/04/2026 | Pending |
| 9 | Next Review Meeting | Demo all features to Nutech team | 13/04/2026 | Planned |

Next Steps & Action Items

| S.No | Action Item | Owner | Due Date |
| --- | --- | --- | --- |
| 1 | NutechLM — Implement multi-document consolidated summarization (read all uploads together, produce single summary) | Dev Team | 13/04/2026 |
| 2 | NutechLM — Enhance deep Q&A from PDF content (thorough, accurate answers from source documents) | Dev Team | 13/04/2026 |
| 3 | NutechLM — Implement suggested follow-up questions feature (3 clickable questions after each response) | Dev Team | 13/04/2026 |
| 4 | NutechLM — Fine-tune summarization and QA pipeline for improved output quality | Dev Team | 13/04/2026 |
| 5 | Outlook OCR — Complete auto-reply agent: fetch quotation from DB, generate PDF, send reply | Dev Team | 13/04/2026 |
| 6 | Outlook OCR — Build Quotation Dashboard (requests, PDFs, reply status, exceptions) | Dev Team | 13/04/2026 |
| 7 | Conduct next review meeting — demonstrate all completed features to Nutech team | Coordinator | 13/04/2026 |

— End of Minutes of Meeting —